# Backend Training Program – Comprehensive Plan & To-Do Reference

## This document consolidates the complete 20-day backend training plan and its corresponding to-do tracking reference, covering all sections.

## Sample Project: Task Management System Features

### Core Entities:

User (id, username, email, password, role, createdAt)

Project (id, name, description, ownerId, createdAt, updatedAt)

Task (id, title, description, status, priority, assigneeId, projectId, dueDate, createdAt, updatedAt)

Comment (id, content, taskId, userId, createdAt)

### User Stories:

As a user, I can register and login

As a project owner, I can create and manage projects

As a team member, I can view assigned tasks

As a user, I can create, update, and delete tasks

As a user, I can add comments to tasks

## 📋 FINAL PROJECT DELIVERABLES

### Complete Backend Task Management System Features:

1. **User Management**: Registration, authentication, profile management

2. **Project Management**: Create, edit, delete projects with team collaboration

3. **Task Management**: Full CRUD with status updates, assignments, comments

4. **Database Layer**: PostgreSQL + MongoDB with migrations and optimization

5. **Testing**: Comprehensive test suite with 80%+ coverage

6. **Security**: JWT authentication, authorization, data encryption ( Optional )

7. **Monitoring**: Application metrics, health checks, performance monitoring ( Optional )

8. **Caching**: Redis caching for improved performance ( Optional )

9. **Deployment**: Docker containerization and CI/CD pipeline ( Optional )

### Technical Stack Implementation:

✅ Java 21 + Spring Boot 3.x backend

✅ Gradle build system

✅ PostgreSQL + MongoDB databases

✅ JUnit 5 + Mockito

✅ Flyway migrations ( Optional )

✅ Docker containerization ( Optional )

✅ GitHub Actions CI/CD ( Optional )

✅ Redis caching ( Optional )

✅ Spring Boot Actuator + Micrometer ( Optional )

### Code Quality Standards:

✅ Minimum 80% test coverage

✅ Code review completed

✅ Performance optimization implemented

✅ Security audit passed

✅ Documentation complete

## 📚 Learning Resources & References

### Week 1 Resources:

Day 1: Project Initialization & Environment Setup

Day 2: PostgreSQL Configuration & Connection

Day 3: Domain Model Design & Entity Creation

Day 4: Data Transfer Objects (DTOs) & MapStruct

Day 5: Exception Handling & Response DTOs

### Week 2 Resources:

Day 6: JPA Repository Layer Setup

Day 7: Repository Layer Integration & Testing

Day 8: Service Layer - Project & Task Services

Day 9: Advanced JPA Features & Optimization

Day 10: REST Controllers Implementation

### Week 3 Resources:

Day 11: Comprehensive Testing Strategy

Day 12: Database Seeding & Test Data

### Week 4 Optional Advanced:

Caching, Monitoring & Actuator  ( Optional )

Docker Configuration & Containerization ( Optional )

CI/CD Pipeline & GitHub Actions ( Optional )

Authentication & Authorization Setup ( Optional )

Service Layer - User & Authentication Services ( Optional )

Flyway Database Migrations ( Optional)

MongoDB Logging Integration & Configuration ( Optional)

### Development Tools:

Backend :  Java 21 , Postman, pgAdmin

Database : PostgreSQL

Development : Git, GitHub Desktop,

Testing : JUnit, Mockito

(Optional)  : Spring Boot Actuator, Micrometer, ELK Stack, MongoDB, MongoDB Compass , Redis, SonarQube, Docker Desktop

# 4-Week Backend Development Training Plan

## Project: Task Management System (TMS) - Backend Only

### Training Duration: 4 Weeks (20 Working Days)

Total Project Time**: 40 hours/week × 4 weeks = 160 hours

## 📋 WEEK 1: BACKEND SETUP & SERVICE LAYER

Duration**: 5 Days (Days 1-5)

Focus**: Backend Architecture, Service Layer Implementation, REST API Design, Database Layer, JPA Repositories

Total Hours**: 40 hours

### Day 1: Project Initialization & Environment Setup

Duration**: 8 hours

Learning Objectives**:

Set up Spring Boot 3.x project with Gradle

Configure Java 21 and development environment

Understand project structure and dependencies

Exercises**:

1. **Morning (4 hours):**

Create Spring Boot project using Spring Initializr

Set up Gradle build file with required dependencies:

Spring Web, Spring Data JPA

PostgreSQL Driver

Lombok, MapStruct, Spring Boot DevTools

Validation, Actuator, Test dependencies

Configure application.yml for development environment

2. **Afternoon (4 hours):**

Set up basic package structure (controller, service, repository, model, dto)

Create main application class and verify successful compilation

Configure development tools (Lombok, MapStruct annotations)

Create basic .gitignore and project README

Deliverables**:

[ ] Project compiles without errors

[ ] Basic package structure created

[ ] Gradle dependencies resolved

[ ] Development environment configured

GitHub Check**: Project structure, compilation successful

### Day 2: PostgreSQL Configuration & Connection

Duration**: 8 hours

Learning Objectives**:

Set up PostgreSQL database

Configure connection pooling

Implement database configuration

Exercises**:

1. **Morning (4 hours):**

Install and configure PostgreSQL locally

Create database and user for the project

Configure application.yml with PostgreSQL settings

Set up HikariCP connection pooling

2. **Afternoon (4 hours):**

Configure JPA properties for PostgreSQL

Test database connection

Create database initialization scripts

Configure development vs production profiles

Deliverables**:

[ ] PostgreSQL database configured

[ ] Connection pooling set up

[ ] Database connectivity verified

GitHub Check**: Database connection established

### Day 3: Domain Model Design & Entity Creation

Duration**: 8 hours

Learning Objectives**:

Design database schema for Task Management System

Create JPA entities with proper relationships

Implement validation constraints

Exercises**:

1. **Morning (4 hours):**

Create User entity (id, username, email, password, role, createdAt)

Create Project entity (id, name, description, ownerId, createdAt, updatedAt)

Design entity relationships (@OneToMany, @ManyToOne, etc.)

Add proper JPA annotations and constraints

2. **Afternoon (4 hours):**

Create Task entity (id, title, description, status, priority, assigneeId, projectId, dueDate, createdAt, updatedAt)

Create Comment entity (id, content, taskId, userId, createdAt)

Implement validation annotations (@NotBlank, @Email, @Size, etc.)

Add audit fields and timestamps

Test entity compilation and relationships

Deliverables**:

[ ] All four entities created with proper relationships

[ ] Validation constraints implemented

[ ] Entity relationships properly mapped

[ ] Basic entity tests passing

GitHub Check**: Entities with relationships, compilation successful

### Day 4: Data Transfer Objects (DTOs) & MapStruct

Duration**: 8 hours

Learning Objectives**:

Create DTOs for API communication

Implement MapStruct for entity-DTO mapping

Understand separation of concerns

Exercises**:

1. **Morning (4 hours):**

Create UserDTO, UserCreateDTO, UserUpdateDTO

Create ProjectDTO, ProjectCreateDTO, ProjectUpdateDTO

Design DTO hierarchies and inheritance

Implement validation on DTOs

2. **Afternoon (4 hours):**

Create TaskDTO, TaskCreateDTO, TaskUpdateDTO

Create CommentDTO, CommentCreateDTO

Set up MapStruct configuration

Create mappers for all entity-DTO conversions

Test mapping functionality with unit tests

Deliverables**:

[ ] Complete DTO classes for all entities

[ ] MapStruct mappers implemented

[ ] Mapping tests passing

[ ] DTO validation working

GitHub Check**: DTOs and mappers implemented

### Day 5: Exception Handling & Response DTOs

Duration**: 8 hours

Learning Objectives**:

Implement centralized exception handling

Create standardized API response format

Handle validation errors gracefully

Exercises**:

1. **Morning (4 hours):**

Create ApiResponse<T> wrapper class

Create custom exceptions (ResourceNotFoundException, ValidationException, etc.)

Implement GlobalExceptionHandler with @ControllerAdvice

Handle specific exception types

2. **Afternoon (4 hours):**

Create error response DTOs

Implement business exception hierarchy

Test exception handling with different scenarios

Add logging and error tracking

Deliverables**:

[ ] Centralized exception handling implemented

[ ] Standardized API response format

[ ] Custom exceptions created

[ ] Exception tests comprehensive

GitHub Check**: Exception handling tested and working

## 📋 WEEK 2: REPOSITORY & DATABASE INTEGRATION

Duration**: 5 Days (Days 6-10)

Focus**: Service Layer Implementation, Advanced JPA,  REST Controllers

Total Hours**: 40 hours

### Day 6: JPA Repository Layer Setup

Duration**: 8 hours

Learning Objectives**:

Create JPA repositories for all entities

Implement custom query methods

Configure proper repository interfaces

Exercises**:

1. **Morning (4 hours):**

Create UserRepository interface extending JpaRepository

Create ProjectRepository interface with custom queries

Implement query methods: findByOwnerId(), findByOwnerIdAndName()

2. **Afternoon (4 hours):**

Create TaskRepository interface with complex queries

Implement: findByProjectId(), findByAssigneeId(), findByStatusAndPriority()

Create CommentRepository interface

Add pagination support to repositories

Deliverables**:

[ ] All repositories implemented with custom queries

[ ] Pagination support added

[ ] Repository tests passing

GitHub Check**: Repository layer with custom queries

### Day 7: Repository Layer Integration & Testing

Duration**: 8 hours

Learning Objectives**:

Integrate repositories with services

Test repository functionality

Implement data validation and constraints

Exercises**:

1. **Morning (4 hours):**

Update services to use repositories instead of mock data

Implement repository methods in service implementations

Add transaction management (@Transactional)

2. **Afternoon (4 hours):**

Create comprehensive repository tests

Test complex queries and relationships

Implement data validation at repository level

Test database constraints and cascade operations

Deliverables**:

[ ] Services integrated with repositories

[ ] Repository tests comprehensive

[ ] Transaction management implemented

GitHub Check**: Repository integration verified

### Day 8: Service Layer - Project & Task Services

Duration**: 8 hours

Learning Objectives**:

Implement project and task management services

Handle complex business logic and relationships

Implement service layer validation

Exercises**:

1. **Morning (4 hours):**

Create ProjectService interface and implementation

createProject(ProjectCreateDTO dto, Long ownerId)

getProjectById(Long id)

getProjectsByOwner(Long ownerId)

updateProject(Long id, ProjectUpdateDTO dto)

2. **Afternoon (4 hours):**

Create TaskService interface and implementation

createTask(TaskCreateDTO dto)

getTaskById(Long id)

getTasksByProject(Long projectId)

updateTaskStatus(Long id, TaskStatus status)

Implement proper business logic and validation

Create comprehensive unit tests

Deliverables**:

[ ] ProjectService and TaskService implemented

[ ] Complex business logic handled

[ ] Unit tests covering edge cases

GitHub Check**: Services with comprehensive tests

### Day 9: Advanced JPA Features & Optimization

Duration**: 8 hours

Learning Objectives**:

Implement JPA optimizations

Use entity graphs and fetch strategies

Implement pagination and sorting efficiently

Exercises**:

1. **Morning (4 hours):**

Implement @EntityGraph for optimized queries

Configure fetch strategies (@FetchType.LAZY vs EAGER)

Implement pagination and sorting in repositories

Add database indexes for performance

2. **Afternoon (4 hours):**

Implement batch processing for large datasets

Create query optimization tests

Profile and measure query performance

Add second-level caching with Redis

Deliverables**:

[ ] JPA optimizations implemented

[ ] Performance benchmarks established

[ ] Database indexes added

GitHub Check**: Performance optimizations verified

### Day 10: REST Controllers Implementation

Duration**: 8 hours

Learning Objectives**:

Create REST controllers following RESTful principles

Implement proper HTTP status codes

Handle request validation and response formatting

Exercises**:

1. **Morning (4 hours):**

Create AuthController for authentication endpoints:

POST /api/auth/register

POST /api/auth/login

POST /api/auth/refresh

Create UserController for user management:

GET /api/users/{id}, PUT /api/users/{id}, DELETE /api/users/{id}

2. **Afternoon (4 hours):**

Create ProjectController and TaskController

Implement proper request validation

Return standardized ApiResponse<T> format

Add Swagger/OpenAPI documentation

Test all endpoints using Postman

Deliverables**:

[ ] All controllers implemented

[ ] RESTful endpoints following best practices

[ ] Swagger documentation generated

GitHub Check**: Controllers functional with documentation

## 📋 WEEK 3: TESTING, DEPLOYMENT & PRODUCTION

Duration**: 5 Days (Days 16-20)

Focus**: Testing Strategy, Database Seeding

Total Hours**: 40 hours

### Day 11: Comprehensive Testing Strategy

Duration**: 8 hours

Learning Objectives**:

Implement comprehensive testing strategy

Use JUnit 5, Mockito, and Testcontainers

Achieve high test coverage

Exercises**:

1. **Morning (4 hours):**

Set up JUnit 5 and Mockito

Create unit tests for all services

Implement integration tests for repositories

Add controller tests with MockMvc

2. **Afternoon (4 hours):**

Set up Testcontainers for database testing

Create end-to-end integration tests

Add performance and load tests

Achieve minimum 80% test coverage

Deliverables**:

[ ] Comprehensive test suite implemented

[ ] Test coverage above 80%

[ ] All tests passing

GitHub Check**: Testing suite complete and passing

### Day 12: Database Seeding & Test Data

Duration**: 8 hours

Learning Objectives**:

Create test data seeding scripts

Implement data factories for testing

Set up realistic test scenarios

Exercises**:

1. **Morning (4 hours):**

Create DataLoader component for initial data

Implement test data factories for all entities

Create seed scripts for different environments

Generate sample users, projects, and tasks

2. **Afternoon (4 hours):**

Add data validation and integrity checks

Create performance test data (large datasets)

Implement data export/import functionality

Test seeding process and data integrity

Deliverables**:

[ ] Data seeding system implemented

[ ] Test data factories created

[ ] Sample data for development and testing

GitHub Check**: Test data system functional

## 📋 OPTIONAL ADVANCED FEATURES

Duration**: 5 Days (Days 11-15)

Focus**:  Docker Configuration, CI/CD, Production Readiness , Caching , Authentication & Authorization, Service , Flyway, MongoDB

Total Hours**: 40 hours

### Day XX: Caching, Monitoring & Actuator (Optional)

Duration**: 8 hours

Learning Objectives**:

Implement caching strategies

Set up monitoring and health checks

Configure Spring Boot Actuator

Exercises**:

1. **Morning (4 hours):**

Implement caching with @Cacheable, @CacheEvict

Configure Redis as cache manager

Add cache invalidation strategies

Test caching performance improvements

2. **Afternoon (4 hours):**

Configure Spring Boot Actuator endpoints

Set up Micrometer for metrics collection

Implement custom health indicators

Add application monitoring and alerting

Create performance dashboards

Deliverables**:

[ ] Caching system implemented

[ ] Monitoring and Actuator configured

[ ] Performance metrics collection working

GitHub Check**: Caching and monitoring functional

Week 3 Evaluation Criteria**:

✅ Service layer fully implemented

✅ Advanced JPA features working

✅ REST controllers complete

✅ Caching and monitoring functional

✅ Performance optimizations verified

### Day XX: Docker Configuration & Containerization ( Optional )

Duration**: 8 hours

Learning Objectives**:

Create Docker containers for the application

Configure multi-stage builds

Set up container orchestration

Exercises**:

1. **Morning (4 hours):**

Create Dockerfile for Spring Boot application

Implement multi-stage builds for optimization

Configure environment variables and secrets

Create .dockerignore file

2. **Afternoon (4 hours):**

Create docker-compose.yml for full stack

Set up PostgreSQL and MongoDB containers

Configure networking between containers

Test containerized application locally

Deliverables**:

[ ] Docker configuration complete

[ ] Multi-stage builds optimized

[ ] Docker Compose setup working

GitHub Check**: Docker containers working locally

### Day XX: CI/CD Pipeline & GitHub Actions ( Optional )

Duration**: 8 hours

Learning Objectives**:

Set up GitHub Actions CI/CD pipeline

Implement automated testing and deployment

Configure environment-specific deployments

Exercises**:

1. **Morning (4 hours):**

Create GitHub Actions workflow file

Set up automated build and test pipeline

Configure SonarQube for code quality

Add security scanning with SAST tools

2. **Afternoon (4 hours):**

Implement deployment to staging environment

Configure Docker image publishing

Add automated deployment to production

Set up monitoring and rollback strategies

Deliverables**:

[ ] CI/CD pipeline functional

[ ] Automated testing and deployment

[ ] Code quality gates implemented

GitHub Check**: CI/CD workflow passing

### Day XX: Authentication & Authorization Setup ( Optional )

Duration**: 8 hours

Learning Objectives**:

Set up Spring Security configuration

Implement JWT authentication

Create security filters and handlers

Exercises**:

1. **Morning (4 hours):**

Configure Spring Security for JWT-based authentication

Create JwtUtil class for token generation and validation

Implement JwtAuthenticationFilter

Create AuthenticationService and UserDetailsService

2. **Afternoon (4 hours):**

Configure security settings in SecurityConfig

Create login and registration endpoints

Implement password encoding using BCrypt

Add security tests and validation

Deliverables**:

[ ] JWT authentication implemented

[ ] Security configuration complete

[ ] Login/registration endpoints working

[ ] Security tests passing

GitHub Check**: Authentication flow functional

Week 1 Evaluation Criteria**:

✅ CRUD endpoints functional

✅ Service layer properly implemented

✅ Configuration files complete

✅ Minimal test coverage achieved

✅ Code compiles without errors

### Day XX: Service Layer - User & Authentication Services

Duration**: 8 hours

Learning Objectives**:

Implement service layer pattern

Create business logic for user management

Implement proper service interfaces and implementations

Exercises**:

1. **Morning (4 hours):**

Create UserService interface

Implement UserServiceImpl with methods:

createUser(UserCreateDTO dto)

getUserById(Long id)

getUserByUsername(String username)

updateUser(Long id, UserUpdateDTO dto)

2. **Afternoon (4 hours):**

Implement remaining UserService methods:

deleteUser(Long id), getAllUsers()

Create AuthenticationService implementation

Add business validation logic

Create comprehensive unit tests for UserService

Deliverables**:

[ ] UserService fully implemented

[ ] Unit tests covering all methods

[ ] Service layer following best practices

GitHub Check**: UserService with tests, compilation successful

### Day XX: Flyway Database Migrations ( Optional)

Duration**: 8 hours

Learning Objectives**:

Implement database migrations with Flyway

Version control database schema changes

Handle migration rollback and recovery

Exercises**:

1. **Morning (4 hours):**

Add Flyway dependencies to Gradle

Configure Flyway in application.yml

Create V1__Create_user_table.sql migration

Create V2__Create_project_table.sql migration

2. **Afternoon (4 hours):**

Create V3__Create_task_table.sql migration

Create V4__Create_comment_table.sql migration

Add foreign key constraints and indexes

Test migration execution and rollback

Deliverables**:

[ ] Flyway configured and working

[ ] All database tables created via migrations

[ ] Foreign key relationships established

GitHub Check**: Migrations executing successfully

### Day XX: MongoDB Integration & Configuration

Duration**: 8 hours

Learning Objectives**:

Set up MongoDB for logging and audit trails

Create MongoDB repositories

Integrate with Spring Boot application

Exercises**:

1. **Morning (4 hours):**

Install and configure MongoDB locally

Add MongoDB dependencies to Gradle

Configure MongoDB connection in application.yml

Create AuditLog entity for logging user activities

2. **Afternoon (4 hours):**

Create MongoRepository for AuditLog

Implement audit logging service

Add audit logging to all controller methods

Test MongoDB integration and logging

Deliverables**:

[ ] MongoDB configured and connected

[ ] Audit logging system implemented

[ ] Audit logs being created and stored

GitHub Check**: MongoDB integration functional